1/30/2012 Minutes:

Alex Vargas has offered to cook next week.

Portable/prefabricateable cooker:

Assembling the first unit

Unit weighs 42 pounds without glass and door

Glass is here

Will attempt to finish construction this week

Will begin testing alternatives to glass (plastic cooking bags, other plastics)

Fiberglass insulation board is on order for a possible second design/prototype

Insulation testing

Initial testing of fiberglass batting, wood chips and rice hulls is done

Want to try repeated cycle/durability testing

Testing of new fiberglass board for comparison with batting is possible

Prop rod

Some modifications of the threaded rod connection to the support rods is being tried

Repeated cycle flex testing of the frame will be tried to look at durability

Finish of project anticipated during this week

Small/high latitude cooker

First level testing will continue on the existing cooker

A new design to implement better methods to seal the glazing area is in progress

It may be possible to incorporate fiberglass board insulation

Fresnel lens/concentrating cooker

First testing of large Fresnel lens showed excellent concentration of light

Focal length is about 28”

Focus is a line

Work will continue on using the lens to get more light into a cooker

Everyone interested in going to Nicaragua during spring break should send me(Tim Bond) a copy of the main page of their passport.  Everyone should look at the information on the wiki and other sites pointed to by the wiki concerning travel to Nicaragua and appropriate medical preparation.  The costs of the trip are unsure at this time because the cost of flights is not known.  The amount of funding available for the trip is also unknown.  We may have to pay part of our own costs, depending on the number of students going and the availability of funds from the CEE school.  I want to work this out this week