Solar Cooker Team Minutes – September 26, 2011

General:

- Next Meeting: Monday October 3, 2011 at 7:30PM

- No meeting on Monday October 10, 2011 – Fall Break

- Every week sub teams should be prepared to discuss what they accomplished since the last meeting and what they will be working on during the next week.

- Sub team project proposals are due next week.

- Check the Wiki to make sure your name is under the correct sub team(s)

- All documents from previous years are on the Wiki

Fixing Old Solar Cookers:

- Have all the necessary materials in the lab

- Left to do:

  - Place insulation in the walls

  - Reattach metal – using silicon on seams and screws

  - Put new glass pieces in

    - Ensure grooves are clear using sandpaper

    - Stand cooker on its end and slide glass in

Prefab Cooker:

- Created a brainstorming document on Google Docs

- Prof Vanek will bring in his commercially build solar oven

- This week:

  - Write proposal

  - Begin to research an alternative material for the glass

Concentrated Cooker:

- This week:

  - Will pick out lenses to order (inexpensive but appear to be good quality)

  - Start developing a design

- Tried to get a lens from an old TV – will continue to look around for one

- Design will utilize lenses, reflectors would be supplementary

Small Cooker:

- Check Wiki for last year’s Final Report which includes the design for the small cookers

- Already have put one more reflector sheet on

- This week:

  - Install the rest of the reflectors

  - Develop a design/plan for the second small cooker by next week

- Note:  the reflectors are difficult to place on the oven smoothly – the nature of mylar

Prop Rod:

- Idea: set up a notch system on the box

Insulation Testing:

- Have looked at last year’s report and will follow up on suggestions for Future Work

- This week:

  - Will look into finding coffee husks

  - Learn how experimental unit works