## Slide 1: Workday
Revised technical summary
May 17, 2011

## Slide 2: Recap from 5/12
Scope considerations:
  Data delivery
  PeopleSoft as Person data hub
Schedule options:
  7/2012
  1/2013
Resources options:
  Consulting and reallocated rates
Check in with other schools

## Slide 3: Resource options for July 2012 and Jan 2013
July 2012
Jan 2013
July 2011
100% consultants at $150 /hour
50% consultants at $150 /hour and
50% CU staff at $100 / hour

## Slide 4: Changes made
Time collection: The costs still exist, and this is a prerequisite, but the costs will be counted separately in another project.
Result: No longer included.

## Slide 5: Changes made
Data delivery:
  Low Estimate:
    Reduced to Operational Data Store
    Followed Georgetown’s investment of 1.5 FTE for the low estimate.
  High Estimate
    Keep with CU’s KDW estimate.
Result: Low estimate reduced.

## Slide 6: Changes made
Integration of People data:
  Rather than having EMN, Library and the IdManagement tools connect with Workday we would keep PeopleSoft as intact as possible to minimize changes to them.
  PeopleSoft stays as the 'People Data Hub'.
  Architecturally and for long term support it is better, but the financial implications of this change are relatively small.
  Creating services for applications to get that data rather than using the high number of direct connects should be done, and is outside the scope of Workday.
Result: Changed

## Slide 7: Changes made
Reserves for impacts to 'other' systems:
  We believe there are other systems that will be impacted than those listed.
  They will either be allowed to fail or require separate funding to remediate.
Result: No longer included.

## Slide 8: Changes made
Consulting for Payroll:
  If Payroll wants additional consulting for help with tools such as Windstar that CIT does not currently support it will require separate funding.
Result: No longer included.

## Slide 9: Changes Made
Technical Project Management:
  It was moved up into the 'General technical and Project Management' category.
  It is an hour count now rather than a % of the project.
Result: Reduced and moved.

## Slide 10: Changes discussed and not made
Replace Id. Mgmt software:
  PS Data Hub concept reduces impact.
  Parallel replacement of NetID management and Kerberos infrastructure not needed for Workday
Result: Effort reduced.

## Slide 11: PeopleSoft as the person ‘data hub’

## Slide 12: Ratios of efforts
Chart: 
| Identity Management and IT Security | Direct, Core Workday transactional impact | Data delivery, warehouses and BI | Niche or unit apps | General Technical and project management
Low Estimates | 87000 | 1135500 | 390000 | 102000 | 283500

## Slide 13: Ratios of efforts
Chart: 
| Identity Management and IT Security | Direct, Core Workday transactional impact | Data delivery, warehouses and BI | Niche or unit apps | General Technical and project management
High Estimates | 168000 | 1795500 | 4500000 | 128250 | 556500

## Slide 14: Basic time/dollar
$
Delivery Date

## Slide 15
Chart: High estimates of three options for each category
| At 100% Consultant Rates (for 7/2012) | At 5/6 Consultants and 1/6 CU rates (for 1/2013) | At Cornell Rates (Start after 6/2012)
Identity Management and IT Security | 87000 | 82166.6667 | 58000
Direct, Core Workday transactional impact | 1135500 | 1072416.6667 | 757000
Data delivery, warehouses and BI | 390000 | 368333.3333 | 260000
Niche or unit apps | 102000 | 96333.3333 | 68000
General Technical and project management | 283500 | 267750 | 189000
Totals | 1998000 | 1887000 | 1332000

## Slide 16
Chart: High estimates of three options for each category
| At 100% Consultant Rates (for 7/2012) | At 5/6 Consultants and 1/6 CU rates (for 1/2013) | At Cornell Rates (Start after 6/2012)
Identity Management and IT Security | 168000 | 158666.6667 | 112000
Direct, Core Workday transactional impact | 1795500 | 1695750 | 1197000
Data delivery, warehouses and BI | 4500000 | 4250000 | 3000000
Niche or unit apps | 128250 | 121125 | 85500
General Technical and project management | 556500 | 525583.3333 | 371000
Totals | 7148250 | 6751125 | 4765500