# Parabolic Reflector Group

# – Final Report

By:  Kristin Chu

Aiden Cortell

Jessica Duncan

Michelle Yanda

# Table of Contents:

Contents

Table of Contents:	2

Reasons for the Project	3

Initial Proposal	3

Description of Completed Project	3

Schedule and Budget	4

Schedule:	4

Budget:	5

Data	5

First Day of Testing	5

Satellite Dish Reflector – 2 Testing Days	5

Reflector Shape and Size	5

Results	6

Future Work	7

# Reasons for the Project

In order to design a solar-powered appliance with the ability to cook foods which require more heat and less time (than what?), our group took the parabolic reflector approach and ran a series of tests to determine the most efficient shape. In this instance, success is defined as the reflector’s ability to generate concentrated high temperatures via a point focus of sunlight and the reflector’s ability to be altered to address issues of safety and performance. Three separate teams from ESW have attempted parabolic reflectors previously, and none have produced satisfactory results. Our goal is to analyze these other reflectors to determine which features allow for a solar reflector design that is easy to use and accomplishes the goal of producing high cooking temperatures.

Parabolic reflectors are an essential solar cooking technology because they can achieve much higher temperatures at one focused point than a solar oven of similar size and cost. They can heat a cooking surface, such as a griddle, to temperatures high enough to cook tortillas and other pan-fried dishes that box solar ovens cannot cook. If implemented correctly, a solar grill made from a parabolic reflector can reduce carbon dioxide emissions from the use of propane, charcoal or wood fired grills, and can decrease costs associated with cooking. Therefore our end goal is to create a parabolic reflector capable of cooking high-temperature food, optimized for our climate at 42 degrees north. This semester will be dedicated to research and experimentation that should lead smoothly into a finished design that will be built within later semesters.

# Initial Proposal

In summary,

- We will attempt to create a parabolic mirror by cutting and forming a single piece of mirrored acrylic Plexiglas, and compare the effectiveness of this reflector to the three methods attempted by previous groups in the CEE 3090 team.

- We will test the mirrors to determine which generates solar energy most effectively and how large our final mirror will have to be to heat a griddle to a useful temperature.

- Our end goal is to gain information which will allow us to create a design for a functional parabolic reflector capable of cooking high-temperature food, optimized for our climate at 42 degrees north to be built during later semesters.

# Description of Completed Project

In order to compensate for the changing angles of sunlight, we built adjustable stands to hold up the reflectors and hold the cookware being heated. The stand built to hold up the reflectors was a wood stand, a lever nailed into a piece of wood and adjustable with a bolt. The stand built to hold up the cookware was created with PVC. Using different sized pipes, PVC connectors, glue, and some chicken wire, we built a stand capable of holding the cookware; however, because we ran out of right materials we had an unstable final product. This ended up not being a problem as we made wrong assumptions when we were designing the stand initially.

We never intended to do any work on the satellite dish as it had already proven success through toasting marshmallows. We did, however, try to alter the two piecewise reflectors; one needed a sturdier body and the other needed a more reflective surface. Creating a more reflective surface was a  simple task:  completed by adding reflective plastic to the structure. Precision with the pieces and the gluing proved to be a bit difficult, but the end result was successful. We learned that using thicker reflective plastic would have limited the bubbling more, but there was not enough.

Our team also analyzed the piecewise parabolic reflector to see how the initial design could be improved to allow for testing. We took apart the cooking stand, took off any unnecessary attachments and attempted to create a sturdier reflector. It became apparent that the shape was too flimsy, dangerous to work with and the focal point of the reflector was too close to the inside of the parabola in order to allow for safe cooking. The shape and construction of the reflector was taken note of for the final design.

# Schedule and Budget

## Schedule:

Week 1: First day of class, initial presentations and team creation

Week 2: Design and research period, group looks at original reflectors

Week 3: Come up with initial design for cooking stand and reflector stand, begin working on Proposal

Week 4: Continue working on Proposal, Order parts for PVC stand, create materials list

Week 5: Build PVC stand

Week 6: Build PVC stand (can only get about halfway done), Clean off all reflectors (wash off surfaces)

Week 7: Order additional parts for PVC stand (3- way connectors, spray adhesive), Attach reflective plastic to small piecewise reflector

Week 8: Receive PVC parts, finish building PVC stand, allow glue to set, begin building wood stand to hold reflectors

Week 9: Finish wood stand for reflectors

Week 10: On next sunny day test reflectors, take measurements and observations, redirect plan for grill stand and wooden stand, discard piecewise reflector for additional testing (not able to use for purpose)

Week 11: Try testing again in less optimal conditions, cloudy day yields poor results

Week 12: Redesign reflector, run calculations on optimal reflector size, re-examine reflector weight and material choice.

Week 13: Test satellite dish reflector for cooking capabilities

Week 14: Begin work on final presentation and Final Report, come up with final reflector design, reflector stand and grilling surface

Week 15: Final Report and Presentation

## Budget:

1” PVC: four 3’ sections, four 2’ sections

1.25” PVC: four 3’ sections

Four 1” right angle PVC elbows

PVC Glue

Adhesive Spray

Scrap wood for reflector stand

Nuts and Bolts for reflector stand

Chicken wire for PVC stand

Thin reflective plastic

Given that most of the materials were found in the lab, total costs = $50.03

# Data

### First Day of Testing

### Satellite Dish Reflector – 2 Testing Days

1 Liter of water, black pot w/o cover

### Reflector Shape and Size

Intensity (kWh/m^2/day) = Power (kWh)/Area(m^2)

For a reflector to create 1000 Wh of power (or 1kWh), the radius would need to be 22.212 inches.

For a reflector to create 800 Wh of power (or .800 kWh) the radius of the reflector would need to be 19.867 inches (this is the same wattage as most common microwave ovens)

This assumption is made for 5.00 (kWh/m^2/day) for 5 hours of strong sunlight per day.

(Reducing the daily hours of sunlight to 4.5 yields similar results with a necessary reflector radius around 20 inches. Thus it is suggested that for the climate of Ithaca, a reflector with a radius of approximately 20 inches should be chosen (40 inches in diameter). The same result is held true as the seasons change and less intensity is radiated to Ithaca and the number of hours of light also decreases.)

[too many decimal places!]

This Data shows that a reflector of size 40 inch diameter and a depth of 3 and 1/3 inches results in a focal point of 30 inches which is optimal for a cooking stand.

# Results

Initial testing on the reflector showed that despite assumptions, the shape also was too curved to produce a focal point far enough outside the parabola to cook safely and the aluminum structure was not rigid enough for the reflector to maintain its shape. Cooking was still attempted despite this, but the focal point kept moving (because the reflector is too flexible) and it was not possible to reach temperatures capable of cooking.

In addition to testing the two piecewise reflectors, our group also used the existing satellite dish reflector for comparison. A cooking stand built out of PVC pipe and a wooden stand that allows for angle adjustment was built. Unlike the piecewise reflectors tested, the satellite dish maintained its shape during testing and had a well-defined focal point which is well outside the reflector. Therefore, it was easy to boil water on sunny days and perform testing on the reflector itself. The tests showed that the reflector was able to produce temperatures up to 100 degrees Celsius within seven minutes - adequately boiling water within the span of time.

Based on the information collected during testing, the Parabolic Reflector Group decided to focus on a reflector that is similar in in shape and construction as the satellite dish reflector. A reflector with a 40 inch diameter and a depth of 3 1/3 inches should be chosen to create a focal point that is the right length for a cooking stand and the size of the reflector is most manageable for easy maneuverability.

In addition to the size and shape of the reflector, it was determined through testing that more easily maneuverable stands should be built as well. Both the wooden stand and PVC stand were hard to adjust as the sun inclination and the focal point moved. The wooden stand could only adjust the height of the focal point and could not allow for rotation of the reflector. The PVC stand, while it held cooking apparatuses, could not be easily adjusted as the focal point changed over time. Both stands were very difficult to use and required two people to test the reflectors based on their size and lack of maneuverability.

Future Work

During testing of the satellite, it was apparent that it is possible to use a parabolic reflector to reach temperatures high enough to grill most foods. However, cooking with a reflector that is over three feet in width is very dangerous. The focal point is a spot of bright light that can be damaging to the eyes and the reflecting sun off the reflector can also be damaging to the users skin. Therefore, it is imperative that the group focuses on safety in design in the future.

One of the sections that we will focus on in the future is a sun screen implemented on to the cooking surface. Sunglasses work moderately well to protect the eyes while cooking with the reflector. Therefore, sun shading and UV protection materials will be tested in order to help increase the safety of the user. Testing will be performed using the large satellite dish reflector on various materials (UV screen, laminated glass, etc).

In addition to a sun screen that should be implemented around the cooking surface, the cooking surface should also be altered to decrease glare and to decrease the brightness of the light hitting the cooking surface. This will be accomplished by altering the cooking surface to absorb some of the light in the cook top itself and by not allowing extraneous light to reach the user. Testing on this will be completed in later semesters.  It will be important to make sure that the flat or matte black surface at the focus of the reflector is as absorptive as possible.

By the end of the coming semester, the Parabolic Reflector Group aims to find a shading material that will protect the user best from extraneous cooking rays from the reflector. Hopefully this will decrease any chances of sun damage to both the eyes and skin.