## Slide 1: LUNA migration
by Mira Basara 02/22/2016

## Slide 2: LUNA – limitations we are happy to lose
Behind current trends
Complexity of application support
Difficulty to synchronize Oracle database in LUNA with source data for large dynamic collections
- Pictor database for large slide collection (slide 8)
- TMS for Museum collection (slide 9)
Building new collections
No bulk data replacement
2-3 years ago LUNA stopped supporting Oracle; now uses MySQL

## Slide 3: LUNA – advantages we also lose
Annotations
Groups and Presentations
PDF Book Reader
Greater compatibility with various browsers
More granular permissions (per user or per collection)
Mobile device support
Vendor support

## Slide 4: Destination – ARTstor/Shared Shelf
2005 ARTstor added to CUL repository landscape
Hosted platform
Large community with cross collections search
2009 CUL began development partnership with ARTstor Shared Shelf.
Building new collections, management, and cataloging are very easy
Publishing options (slide 11)

## Slide 5: Migration plan (completed 1/2016)
Outreach to stakeholders and community (VRWG)
Resource migration
  Herbert F. Johnson Museum of Art collection in eMuseum
  Collecting master files for SS upload
  Retrieve derivatives from LUNA server for missing master files
Metadata migration (very difficult)
  Many different metadata schemas
  No bulk export
  XML export from LUNA not useful
  Transforming VRA relational database to flat (slide 12)
  XLSX normalization for Shared Shelf upload (slide 13)
Updating websites, libguides, resolvers, handles

## Slide 6: LUNA migration - phase 2 (underway)
Shut down Luna test server (done)
Create subgroups with key people that will QC migrated LUNA collections
Preservation of original metadata for future reference
Documentation – Finding Aids
Goal: the end of Spring 2016 to decommission Luna production server

## Slide 7: Questions? Comments?
(slides from this point are supplementary material)

## Slide 8
Slide borrowed from Gale Halpern presentation, (2007), https://ecommons.cornell.edu/handle/1813/8420

## Slide 9
Slide borrowed from Gale Halpern presentation, (2007), https://ecommons.cornell.edu/handle/1813/8420

## Slide 10
Metadata preview in Luna client/Inscribe

## Slide 11
Borrowed from Shared Shelf training presentation, 2/18/2016

## Slide 12
Notes: Customized VRA Core 4.0 metadata schema and SQL view of vrworktitle table in Oracle

## Slide 13
Metadata LUNA export converted into spreadsheet and normalized metadata for Shared Shelf import