Testing for Luna Insight Collections    draft for review
	Testing Procedure
	Description
	Staff

	Functionality
	Simple searches by someone who is familiar with the database based on the search options (key word, date, etc.) and the data fields

Test the aspects of the collection that are unique – for example hierarchies.


	

	User interface


	Check the main elements of the home page (images, help page, contact information, background information, credits, etc.) to make sure that they are complete and easy to find 


	

	User help


	There should be a help page with information on software, browser recommendations, contact information for help
	

	Consistency
	Try out different browsers and versions (Netscape, Explorer)


	

	Security 


	Test if the system is limited to a certain domain name or open access
	

	Capacity 


	Coordinate 4-5 people searching the image database at the same time to assess impact
	

	Performance


	Connect to and search the system during different times of the day to test response time
	

	Recovery


	Backups, archiving load files
	

	Maintenance


	Error reporting, etc.
	

	Documentation


	Information about key aspects of the project (technical metadata)
	

	Archiving


	Safe storage of master images and source metadata, in addition to other contextual scripts and programs (METS, VRA model, etc.)
	

	Statistics
	Generating usage statistics – log files to track usage


	


Gale:

Oya,  Danielle and I had a discussion this morning, and I had suggested building a test bed of cases for each collection (at the time that the collection is developed).  This test bed would exercise various characteristics of the collection each time the collection goes through a transition.  A non-technical person could conduct the testing.

Also, I think that the person who runs the functional testing would preferably not be familiar with the database, but would be familiar with the subject matter that is featured in the collection.
