Cornell/Smith College/ Luna Insight 6.0 Dialogue

Black = Cornell issue and explanation

Red = high-priority issue

Blue = Luna question requiring response

Green = conclusion from 3/9/09 conference call

Issue                                                 Requires Response                                                                                                          Conclusion

| - No back button to return to your search results | Are you referring to there being no return to search results button in the Detail View? If you have not upgraded to v6.0.1, it’s possible you are not seeing the “thumbnails” button, which takes you back to your page of search results. We see the “Thumbnails” button after searching and while browsing. Can this button be added to details viewed from the “Featured Media” section? | Back button exists and will be added where it is needed. Consistency of button location will be improved. Target date: May 15 release. |
| --- | --- | --- |
| - Lack of status information about operations in progress | Is this in reference to load time and not enough visibility with the spinning icons? Yes. We see the Windows hourglass. Is there a more visible option? | Browser-specific. Ok. |
| - No home button from presentations | We need more information on this comment. Are you referring to what a user would see when someone has shared a link to the presentation playback and upon opening that page the user has nowhere to return to? The “back” button from the presentation is fine. | Ok. |
| - Lower case vs. upper case searches yield inconsistent results | We need more detail regarding this comment. We are now receiving consistent results. | Ok. |
| - Categories are lost when you select a “category” letter. | In this case the language might be inappropriate here- as this is the way it’s supposed to work. We can easily change this for our next release so each area (meaning the horizontal alpha-numeric area and the vertical columns that make up the browse category area) is distinct and separate. Examples of better language to consider would be: “Browse values alphanumerically” & “Browse Categories”. We’d like your feedback on whether this would work better. Maintaining the What/Where/Who/When columns when a letter is chosen would be very helpful. Keeping the current structure and clarifying the language as you mention would also be an option. Currently, we sometimes get an “unexpected error” when we click on certain letters. | Alphanumeric area and categories area will have separate instructions. Page numbers at bottom will be removed (scroll down to see all). Unexpected error bug is fixed. Target date: May 15 release. |
| - Over all, the Advanced Search interface is not intuitive. The placement of the search term box implies that one should enter the term first. Building a complex search is not obvious. What does “similar to” mean? | We are in agreement and have this on our development list as well. Your thoughts about how to make it more intuitive would be greatly appreciated. Is there another model you can point us to that would work better? We’ve considered Google’s Advanced Search as a possible model, though we are open to other suggestions. This is primarily a layout issue (for example, the current “And/Or” button to the left of the first line is confusing). However, the functionality could be reconsidered. The drop-down “select a field” menu is helpful, but users could browse categories to use controlled terms. One option would be advanced keyword searching similar to Google’s Advanced Search, as you mention. | Luna will add wildcard search to Lucene search engine. Smith College sent example of WilsonWeb advanced search to Luna as ideal. Target date: May 15 release. |
| - Limited mapping of local fields to the Who/What/When/Where categories. | More information about what you want would be helpful in addressing this comment. We can remove to restriction that currently allows only 20 fields to be mapped. It’s an easy change. The consequence, however, is that more fields you map the more memory is taken up. Is there a way to customize categories? It would be more helpful to include field names as well, i.e what (title, subject, classification…) when (date, date start, date end, …) where (location, place, country…). Open to discussion. | Luna will enable ability to add fields to multiple What/Where/Who/When categories. Target date: May 15 release. |
| - Flickr account must be public | We’ll need more information to understand this comment. This is fine – it is only a problem if faculty want to pull from their own private account. | Luna will allow users to import from other sources such as desktop, ARTstor, etc. and edit in workspace. Target date: May 15 or July 1 release. |
| - Embed: html version didn't work (java did) | We need an example to understand this comment. The box and metadata appear, but not the image. Is this a problem with the code, or a local browser issue? | Ok. |
| - Items pulled from Flickr don’t have any information with them. | Can you clarify for us whether you’re referring to the Detail View or to the space under thumbnail? This refers to the space under the thumbnail. The data is currently mapped to the “description” field. Should it be mapped to “title” field so it appears under image? Open to discussion. | Data is mapped to both “title” and “description” fields. Display thus depends on quality of metadata. |
| - Naming the initial group for a user “default” and having any group you want images saved to checked as “default” is too confusing. Initial group should be called something else. | We are open to suggestions on better language. You could use “group” or “group1.” | Luna will improve language. Target date: May 15 release. |
| - Not always thorough. Are they complete? | We feel there is always room to improve and welcome any suggestions you may have. We will provide input if we discover specific gaps. | Ok. |
| - Flash tutorials do not seem to work | Can you provide us with more information about what you’ve encountered? These work fine (only a problem with some browsers locally). | Ok. |
| - Can’t change the presentation overlay to suit user needs | We’ll require more information to understand this comment. This is fine. | Ok. |
| - Cannot rearrange multiple images in a group or presentation at the same time. Each image must be moved individually. | This is the way the application was designed to work, so we’d like to hear more from you about this. Is it possible to enable the selection of several images at a time? | Luna will enable ability to select multiple images at a time. Target date: May 15 release. |
| - A new slide must be created while working on a presentation before you add a new picture to the workspace, otherwise you have to delete it, create a new slide and then go find the picture again. | We believe using a prompt on the screen would make this less confusing and would help the problem. Do you agree? Yes, a prompt would clarify. | Ok. |

Additional Cornell concerns and suggestions:

- If we upgrade our server to Luna6.0, will URL for single images change?  URL will remain the same.

- When you play presentation, button “i” doesn’t show description of text (it shows only when in edit mode).  General presentation tool improvements: import own images, export to PowerPoint, add data export.  Target date: May 15 release.

- Right now audio and video files don’t work on our collection, but I assume that our server is not set up properly, is that right?   Mira will work w/Drake to fix this.

- Currently we have a collection with two directories and sets of two SPSs. Can we configure workspace to show image size 2 or lower resolution?  It looks like that workspace only points to JP2.  Mira will work w/Drake to fix this.

- Hyperlinks within text of metadata did not transfer when we upgraded.  Is there a way to make this work?  Mira will work w/Drake to fix this.

- General concerns about bugs and error reporting.  Luna will add “bugs tracker” option to submit errors.  Target date: May 15 release.

- Will annotations be available in Luna 6.0?  Annotations will migrate (where/how not established yet).  User tagging functionality will be possible.  Target date: May 15 or July 1 release.

- Future direction of Luna?  Beta version of Luna on top of Fedora and ContentDM.  Lessen back end of Luna.  Use Luna as metasearch tool, not just for images.  Future planning for “Community Commons” shared environment, which would contain both user and institutional content.