## Slide 1: Workday
Updated summary
May 17, 2011

## Slide 2: Recap from 5/12 meeting
Scope considerations:
  Data delivery
  PeopleSoft as people data hub
Schedule options:
  07/2012
  01/2013
Resources options:
  Consulting and reallocated rates
Follow up with other schools

## Slide 3: PeopleSoft as the people data hub

## Slide 4: Ratios of efforts
Chart: 
| Identity Management and IT Security | Direct, Core Workday transactional impact | Data delivery, warehouses and BI | General technical and project management
Low Estimates | 87000 | 886500 | 390000 | 283500

## Slide 5: Ratios of efforts
Chart: 
| Identity Management and IT Security | Direct, Core Workday transactional impact | Data delivery, warehouses and BI | General technical and project management
High Estimates | 168000 | 1416750 | 4500000 | 556500

## Slide 6: Resource options for July 2012 and Jan 2013
July 2012
Jan 2013
July 2011
100% consultants at $150/hour
--Result of the current project prioritization
50% consultants at $150/hour and
50% CU staff at $100/ hour
--Result of anticipated completion of current projects

## Slide 7
Chart: Low Estimates
| July 2012 | Jan 2013 | Start after July 2012
Identity Management and IT Security | 87000 | 82166.6667 | 58000
Direct, Core Workday transactional impact | 886500 | 837250 | 591000
Data delivery, warehouses and BI | 390000 | 368333.3333 | 260000
General technical and project management | 283500 | 267750 | 189000
Totals | 1647000 | 1555500 | 1098000

## Slide 8
Chart: High Estimates
| July 2012 | Jan 2013 | Start after July 2012
Identity Management and IT Security | 168000 | 158666.6667 | 112000
Direct, Core Workday transactional impact | 1416750 | 1338041.6667 | 944500
Data delivery, warehouses and BI | 4500000 | 4250000 | 3000000
General technical and project management | 556500 | 525583.3333 | 371000
Totals | 6641250 | 6272291.6667 | 4427500

## Slide 9: Changes to Report
No longer included in hours/costs:
Time collection: The costs still exist, and this is a prerequisite, but the costs will be counted separately in another capital project.
Point-to-Point integrations from Workday: Hours/costs shifted to an implementation of a PeopleSoft people data hub and creation of a single service that multiple systems can consume.
Reserves for impacts to ‘satellite’ systems: Units/departments impacted by the decentralization of data and/or warehouse direction will be required to provide separate funding for remediation.
Consulting and development support for Payroll: Payroll’s request for CIT support to develop, test, implement and maintain all Payroll Workday integrations and reports is not included.

## Slide 10: Changes to Report
Changes included in hours/costs:
Data delivery:
    Low Estimate:
      Reduced to an operational data store
      Followed Georgetown’s investment of 1.5 FTE and reduced scope.
    High Estimate
      Keep with CU’s KDW estimate.
PeopleSoft people data hub: Shifted point-to-point interfaces to the creation of a PeopleSoft people data hub.
Technical Project Management: Represented in hours instead of percent.
  Identity Management remediation: PeopleSoft people data hub concept reduces impact.
Changes discussed but not represented in hours/costs:
Replace Identity Management software with commercial product:
  Parallel replacement of NetID management application and Kerberos infrastructure is not a requirement for Workday go-live.